Team #

Daily Scrum Meeting

Date:

10/18/2023 at 7 pm CT, Discord, and Colin, Chedlyne, David, Jacob

Team member name: David

Will set up GitHub and join group repository and reviewed sprint requirements. No impediments.

Team member name: Colin

Verifying access to repository and reviewing board items.

No impediments.

Team member name: Chey

Set up group Repository.

No impediments.

Team member name: Jacob

Join group repository and review board items.

No Impediments.

Date: 10/20/2023

10/20/223, Discord messages, Colin, Chedlyne, David, Jacob

Team member name: Chey

1. Picked up the word generation task to start working on
2. No impediments

Team member name: David

What did you accomplish yesterday? I created the game start UI and the start button. What am I planning to do today? Work on the exit button. Are there any obstacles? The only obstacle right now is making sure everything is pushed and merged correctly to GitHub.

Team member name: Colin

What did you accomplish yesterday? - Completed my part of ensuring I am connected to the repository/can pull, etc. What are you planning to work on today? - Game Play UI Are there any obstacles or challenges that are impeding your progress? - Unusual work schedule this week (only occurs once every 6 months) so can't do much work tomorrow, but will have Sunday available to work on it.

Team member name:

What did you accomplish yesterday? - Connected to the repository What are you planning to work on today? - Implementing a git branching strategy to improve collaboration Are there any obstacles or challenges that are impeding your progress? - No at this time

Date:

10/23/2023 at 7 pm CT, Discord, and Colin, Chedlyne, David, Jacob

Team member name: Chey

1. Worked on Word Generation and reviewed Game start UI code. Tested the functionality
2. Connecting the words file to Colins changes with the dashes appearing on the game ui
3. None

Team member name: David

1. Working on the exit button
2. Pushing the changes to the Master branch
3. Learning how to push the changes to the main branch

Team member name: Colin

1. Started working on Game UI task
2. Finish up game UI task
3. Waiting on David to finish task to continue. Figure out how to pull master branch on Eclipse.

Team member name: Jacob

1. Completed Github repository, worked on peer review and added some fixes for changes.
2. Planning on picking up replay task.
3. No

Date: 10/27/2023

Message

David, Colin,Chey, Jacob

Team member name:David

What I have been working on since our last meeting is code review for the replay button. What I’m going to be working on between now and our next meeting is some Sprint review pre work, like confirming that the sprint work is all complete and preparing for the increment presentation. I have no impediments at this time

Team member name: Chey

tested the functionality of the exit button. I will be doing some sprint review prep. I was thinking we would go over whatever portion/tasks we worked on individually. No impediments

Team member name: Jacob

I finished the replay button. I will be reviewing any left over merge request and begin preparing for the next sprint. No blockers

Team member name:Colin

What did you accomplish yesterday? - Reviewed updateWordGenerator code integration into the rest of the code What are you planning to work on today? - Test functionality of replay buttons Are there any obstacles or challenges that are impeding your progress? -None currently

Date: 10/30/2023

Discord

David, Colin, Chey

Team member name:David

preparing for review and testing for functionality. may need to correct number of words that are tooo long, hypheniated, or has spaces

Team member name:Colin

Tested the replay buttons, prep for review

Team member name:Chey

Preparing for sprint review

Date: 11/1/2023

Messages

David, Colin, Chey, Jacob

Team member name:David

Yesterday Sprint Review and Retrospective, Today I'm going to start working on the dashes and adjusting the code to accept phrases and longer words. No impediments.

Team member name:Colin

Yesterday, did the sprint review and retrospective as a group. Today I'm going to start on create an area to display guessed letters. Current impediments are that I will be out of town starting Friday morning through most of the weekend, so I won't have as much time to work

Team member name:Chey

Today I'm going to start working on drawing the hangman figure. No Impediments

Team member name:Jacob

Date:

When was the meeting, how did you meet (zoom, phone call, message, app or other approach), and who attended the meeting?

Team member name:

1. What did you do yesterday?
2. What will you do today?
3. Are there any impediments in your way?

Team member name:

1. What did you do yesterday?
2. What will you do today?
3. Are there any impediments in your way?

Team member name:

1. What did you do yesterday?
2. What will you do today?
3. Are there any impediments in your way?

Team member name:

1. What did you do yesterday?
2. What will you do today?
3. Are there any impediments in your way?

Team member name:

1. What did you do yesterday?
2. What will you do today?
3. Are there any impediments in your way?