**Sprint Planning Meeting Minutes Template**

Meeting Date: 11/13/2023

Meeting Time: 6:00PM -8:00PM CT

Location: Discord

Attendees: Jacob, David, Chedlyne, Colin

1. Introduction:

Reviewing Product Backlog, creating sprint goal, task breakdown, capacity planning, and discussing potential risks.

2. Review of Previous Sprint:

For the previous sprint we completed seven user stories which were to reveal both the correct guessed letters and the letters that were incorrectly guessed. We also added a function to stop/pause the game at any time so that the user can stop but also be able to replay the same word when ready to play again or resume the game. We also created the hangman figure drawing that will be drawn whenever an incorrect letter is guessed. We have also added a feature to display both when the user has won or lost the game. If the user wins/loses the game, they can replay or start over with a new word or same word. We also added game instructions to the game so that the user can comfortably play the game of Hangman and text areas to make the game more user friendly.

3. Product Backlog Refinement:

- As a player, I want to hear sound effects when win or lose to the so that I can feel a greater sense of accomplishment or challenge.

- Add words to database

- As a player, I want to be able to choose the theme of a game of hangman, so that I can guess words that I am interested in.

- As a player, I want to hear sound effects when making correct and incorrect guesses to enhance the gaming experience.

- As a player, I want to be able to choose the difficulty level (easy, medium, or hard) of a game of hangman, so that I can challenge myself at the appropriate level.

- Beautify UI (colors, etc.)

4. Sprint Goal and Scope:

To complete a fully functional hangman app that meets all the product owner's requirements.

5. Definition of Done:

Add words to database:

1. Increase the size of the word database (greater than 500 words).
2. Ensure database contains no phrases.
3. Ensure database contains no words with spaces.
4. Ensure database words contain no dashes.

As a player, I want to be able to choose the theme of a game of hangman, so that I can guess words that I am interested in.

Given I am on the start screen, when I select the change theme button, then the display should show the changed theme. Given I am on the start screen, when I select a theme change, then the words provided should match the selected theme.

As a player, I want to hear sound effects when making correct and incorrect guesses to enhance the gaming experience.

Given I am making selections on the game When I click buttons then I should hear different sound effects

As a player, I want to be able to choose the difficulty level (easy, medium, or hard) of a game of hangman, so that I can challenge myself at the appropriate level.

Given that I am on the game start screen, When I click start game button, then the game should ask which level do I want to play before the game begins

6. Capacity Planning:

Teams capacity is 72-112 hours for the sprint

Chey: 18-28

Colin: 18-28

David: 18-28

Jacob: 18-28

7. Commitment and Sprint Backlog:

- As a player, I want to hear sound effects when win or lose to the so that I can feel a greater sense of accomplishment or challenge.

- Add words to database

- As a player, I want to be able to choose the theme of a game of hangman, so that I can guess words that I am interested in.

- As a player, I want to hear sound effects when making correct and incorrect guesses to enhance the gaming experience.

- As a player, I want to be able to choose the difficulty level (easy, medium, or hard) of a game of hangman, so that I can challenge myself at the appropriate level.

- Beautify UI (colors, etc.)