Agenda: Sprint Review

Sprint Dates: November 14 – November 28

Review Date: November 28

Sprint Summary: For this sprint we completed six user stories which were to beautify the ui by adding vibrant colors, adding sound effects for when certain guesses are made, adding sound effects for both winning and losing, adding difficulty level, and adding different categories of word bases.

Status of user stories:

Each story was successfully completed by the end of the sprint. Each story consisted of coding a feature or design, code was then reviewed by a team member who did not work on the tasks, and then the functionality was tested.

Burndown chart

A graph with blue lines and numbers

Description automatically generated

Velocity and Capacity

50 velocity

48 capacity

Feedback/Questions from Product Owner?